BUSINESS REQUIREMENTS DOCUMENT

RG Enterprise Consulting LLC

Website & Client Platform — Complete Overhaul

| Document Version | 2.5 — Services Pages Complete, Phase 2 Fully Closed |
| --- | --- |
| Date | June 2026 |
| Author | Rogerio Laureano Gomes, Owner & Principal Consultant |
| Status | ACTIVE — Phase 2 Complete, Phase 3 (Case Studies) Next |
| Confidentiality | Confidential — Internal Use Only |

# Table of Contents

Table of Contents	2

1. Executive Summary	4

1.1 Business Goals	4

1.2 Current State Problems	4

2. Market Research & Competitive Landscape	6

2.1 Benchmark Firms Analyzed	6

Stonehill Innovation (stonehillinnovation.com)	6

Airiodion Group Consulting (airiodion.com)	6

733Park (733park.com)	6

AGC / OCM Solution	7

2.2 Market Trends Relevant to RG Enterprise Consulting	7

2.3 Key Website Features Observed in Benchmark Firms	7

3. Service Portfolio Definition	9

3.1 Post-Merger Integration (PMI) — M&A Integration Consulting	9

3.2 AI Readiness & Corporate AI Strategy	9

3.3 Digital Transformation & Technology Integration	9

3.4 Business Transformation & Organizational Strategy	10

3.5 Service Positioning Matrix	10

4. Current System Audit — Version 1.4	11

4.1 Public Website — Critical Issues	11

4.2 Client Portal — Current State	12

4.3 Infrastructure & DevOps	13

5. Project Phases — Build Plan	14

5.1 Phase 1 — Brand & Design System	14

1.1 Design Token System	14

1.2 Homepage Redesign	15

1.3 Navigation v2	15

1.4 About Page Redesign	15

5.2 Phase 2 — Services & Lead Generation	15

2.1 Contact Form Fix (Critical)	15

2.2 Enriched Lead Form	16

2.3 Services Pages v2	16

5.3 Phase 3 — Case Studies & Portfolio	16

3.1 Case Study Structure	16

3.2 Initial Case Studies (3 recommended)	16

5.4 Phase 4 — Insights Platform & SEO	16

4.1 Insights / Blog Section	16

4.2 AI Content Agent	17

4.3 SEO Foundation	17

5.5 Phase 5 — Client Portal v2	17

5.1 Role & Access Model	17

5.2 Admin Dashboard Rebuild	17

5.3 Client Portal Improvements	17

5.6 Phase 6 — Super-Admin CMS & Setup	18

6.1 Content Management Panel	18

6.2 Configuration Wizard	18

6. Non-Functional Requirements	19

6.1 Performance	19

6.2 Security	19

6.3 Accessibility	19

6.4 Scalability	19

6.5 Browser & Device Support	19

7. Technology Stack	20

8. Open Questions — Requiring Your Input	21

9. Success Metrics & KPIs	22

Section 1

# 1. Executive Summary

RG Enterprise Consulting LLC is a boutique management consulting agency founded and led by Rogerio Laureano Gomes, a 15+ year veteran of enterprise transformation, post-merger integration, and technology strategy. Rogerio holds executive education credentials from Wharton (M&A and Corporate Development), Georgia Tech (Business Analytics), and Stanford (Leadership), and has led multi-million-dollar programs for global companies including Vistra Group, Equifax, Datavant, and Verifone.

The firm currently operates a version 1.4 website (React + Vite + Tailwind + Firebase, hosted via Firebase Hosting) that was built in late 2024. While the technical foundation is sound, the website underperforms significantly as a marketing, lead generation, and client management tool. This BRD defines requirements for a complete overhaul — Version 2.0 — structured across five phases to transform the website from a static brochure into a scalable, SEO-optimized, lead-generating consulting platform.

## 1.1 Business Goals

- Grow from a single-project solo consultant to a multi-project boutique agency with an on-demand consultant network

- Generate inbound leads through SEO, content marketing, and a compelling value proposition

- Position RG Enterprise Consulting as a premium, credible brand in M&A Integration, AI Readiness, Digital Transformation, and Business Strategy

- Build a platform that supports the firm's growth without requiring full developer engagement for every content update

- Establish a scalable client management system that can handle multiple simultaneous engagements

## 1.2 Current State Problems

- Design: Dark-mode-only, generic developer template aesthetic — not consistent with a premium management consulting brand

- SEO: Zero meta tags, no structured data, no sitemap, no robots.txt — site is essentially invisible to search engines

- Lead Form: Contact form submits to a placeholder endpoint ('/api/sendContactEmail') that was never wired to Firebase Functions — leads are silently lost

- Services Content: Generic, thin copy; dropdown options in the form do not match the firm's actual services

- Client Portal: Admin and client dashboards exist but are not structured for multi-project governance, scope control, or executive visibility

- Content Platform: No blog, no articles, no thought leadership — no mechanism to build content authority or support SEO

- Theming: Colors, typography, and content are hard-coded throughout — any update requires developer changes

- Scalability: No content management, no super-admin configuration panel, no easy way to update logos, images, or articles

Section 2

# 2. Market Research & Competitive Landscape

Research was conducted across boutique consulting firms operating in the same service verticals as RG Enterprise Consulting. The following firms were identified as the most relevant benchmarks — all operating in the small-to-mid market, founder-led or small-team model, and competing in M&A integration, AI transformation, and digital/business transformation consulting.

## 2.1 Benchmark Firms Analyzed

### Stonehill Innovation (stonehillinnovation.com)

A Tampa-based boutique strategy and PMI consulting firm recognized as one of America's Top 100 Small Businesses by the US Chamber of Commerce. Stonehill positions itself as the leading middle-market PMI firm, offering post-merger integration, carve-outs, PMO setup, and design thinking services for PE-backed companies and mid-market enterprises.

- Positioning: 'Big firm experience, boutique flexibility'

- Content Strategy: Active blog, free downloadable resources (PMI Checklist), press releases — strong content-driven SEO

- Website Design: Professional, light/white design with strategic use of color; clear service pages with case studies

- Lead Generation: Free resource downloads (gated), contact forms with service-specific routing, clear CTAs

- Key Differentiator: Strong thought leadership and award recognition build credibility — uses media mentions as social proof

- Relevance to RG: Direct competitor in M&A/PMI space; their content marketing and gated resources model is worth emulating

### Airiodion Group Consulting (airiodion.com)

A boutique change management and transformation consulting firm led by founder Ogbe Airiodion, with a strong personal brand. Airiodion Group has built significant SEO authority through hundreds of articles, frameworks, and rankings pages targeting consulting-related keywords.

- Positioning: 'Top change management consultancy' — the founder's name and credentials are central to the brand

- Content Strategy: Extremely prolific — articles, rankings, frameworks, guides. Estimated to rank for thousands of long-tail consulting keywords

- Website Design: Content-heavy, functional but not design-forward; compensates with credibility signals (awards, credentials)

- Lead Generation: Contact-first CTAs, proprietary framework as a differentiator, strong LinkedIn presence

- Key Differentiator: Personal brand + content volume = dominant organic search presence

- Relevance to RG: Demonstrates that a solo-to-boutique firm CAN compete on SEO with a content-first strategy; Rogerio's credentials are equally strong

### 733Park (733park.com)

A boutique M&A advisory firm specializing in AI, fintech, SaaS, and payments sectors. Based in Brookline, MA.

- Positioning: Sector-specialized M&A advisory — 'we know your industry'

- Website Design: Clean, minimal, professional — light background with strong typography

- Lead Generation: Direct phone and email CTAs, clear specialization reduces friction

- Relevance to RG: Similar sector focus (fintech/SaaS/technology); demonstrates value of industry specificity in messaging

### AGC / OCM Solution

Multi-brand content strategy — founder runs several properties (airiodion.com, ocmsolution.com, etc.) that cross-link and amplify each other's SEO.

- Relevance to RG: Future consideration — building a content ecosystem, not just a website

## 2.2 Market Trends Relevant to RG Enterprise Consulting

- AI Readiness is the hottest emerging service: Only 1% of companies reach AI maturity despite investment; the gap between strategy and execution creates massive demand for hands-on consultants — exactly RG's profile

- SME AI market growing at 25.7% CAGR: Mid-sized companies 10–20 years old with fragmented tech stacks are the ideal target for Rogerio's AI readiness + digital transformation services

- Boutique vs. Big 4: 65% of businesses now prefer boutiques that 'actively participate in implementation' over firms that only provide strategy — this is RG's competitive advantage

- Content-driven SEO is the primary lead generation channel for boutique consulting firms without large sales teams

- M&A deal volume continues to drive demand for post-merger integration specialists, particularly for technology integration workstreams

- The 'on-demand consultant network' model (hiring consultants per project) is standard and credible — RG should position this as a strength, not a limitation

## 2.3 Key Website Features Observed in Benchmark Firms

| Observed in Benchmarks (Implement Now) | Advanced / Future Roadmap Features |
| --- | --- |
| Clean, professional light-theme design | Super-admin CMS for content management |
| Strong founder/personal brand on About page | Client portal with project dashboards |
| Service pages with sub-service breakdowns | Scope control and change request workflow |
| Case studies with metrics and outcomes | AI-powered content publishing |
| Gated resources (checklists, templates) | Weekly insights newsletter / email capture |
| Active blog / insights section | Multi-language support |
| Clear 'Schedule a Call' CTA | Industry-specific landing pages |
| Credentialing and award logos | Proposal/SoW generation tools |
| LinkedIn integration and social proof | On-demand consultant profile directory |
| Mobile-first responsive design | Integration with CRM (e.g. HubSpot/Salesforce) |

Section 3

# 3. Service Portfolio Definition

Based on Rogerio's resume, current engagements, and market positioning research, the following four service lines are recommended as the core offering of RG Enterprise Consulting v2.0. These replace the current vague three-service structure and are purpose-built for SEO, lead targeting, and storytelling.

## 3.1 Post-Merger Integration (PMI) — M&A Integration Consulting

Primary anchor service. Rogerio's most validated, highest-value expertise based on active engagements at Vistra, Equifax/Datavant, and Verifone.

- Target Clients: PE-backed acquirers, mid-market strategic acquirers, corporate development teams

- Sub-services: Full Integration Management Office (IMO) leadership, technology integration workstreams (cloud, ERP, HRIS, CRM migrations), operating model alignment, governance and reporting frameworks, Day-1 readiness planning, synergy realization tracking

- Proof Points: Vistra/BizLatinHub (13 workstreams, 15 LatAm markets), Datavant ($10M+ portfolio post-merger), Verifone ($6M savings achieved)

- SEO Keywords: post-merger integration consultant, M&A integration consulting, PMI consulting firm, technology M&A integration, M&A IT integration

## 3.2 AI Readiness & Corporate AI Strategy

Fastest-growing service opportunity. Targets mid-sized companies (10–20 years old, $20M–$500M revenue) with fragmented data, legacy ERP/CRM stacks, and aspirations to leverage AI but no clear path.

- Target Clients: Mid-market companies with 50–2,000 employees, multiple legacy systems, no cohesive data strategy

- Sub-services: AI Maturity Assessment, Data Architecture Audit and Readiness Roadmap, LLM Integration Planning, AI Governance Framework, Change Management for AI adoption

- Partner Angle: Rogerio has a specialist AI partner for implementation — RG leads strategy and program management; partner delivers technical execution (note: joint go-to-market messaging needed)

- Differentiation: Unlike pure AI vendors, RG brings program management rigor and change management expertise to AI deployments — addressing the #1 reason AI projects fail

- SEO Keywords: AI readiness assessment, corporate AI strategy consulting, AI transformation for mid-market, AI data readiness consulting

## 3.3 Digital Transformation & Technology Integration

This service addresses technology modernization, cloud migration, system integration (ERP, CRM, HRIS), and data platform upgrades. This is both a standalone service and a frequent component of M&A integrations and AI readiness engagements.

- Target Clients: Companies modernizing legacy infrastructure, undergoing cloud migration, or integrating newly acquired technology stacks

- Sub-services: Cloud migration program management (GCP, Azure, AWS), ERP/CRM/HRIS integration and cutover, data platform modernization, technology roadmap development, vendor selection and management

- Proof Points: SQL Server to GCP migration with AI-assisted automation saving 1,000+ man-hours (Equifax); Google Workspace to Microsoft 365 migration (Datavant, Vistra); data center consolidation (Datavant)

- SEO Keywords: digital transformation consulting, technology integration consulting, cloud migration program management, ERP integration consultant

## 3.4 Business Transformation & Organizational Strategy

Strategic advisory service for SMBs undergoing significant organizational change — restructuring, scaling, entering new markets, or preparing for M&A. This is differentiated from the above by focusing on people, org design, and operating model — not technology.

- Target Clients: SMBs ($5M–$200M revenue) navigating growth inflections, ownership transitions, or market expansion

- Sub-services: Operating model design, organizational restructuring, PMO setup and governance, business strategy development, change management and communications, executive alignment facilitation

- Messaging Note: Position as 'the consulting partner that bridges strategy and execution' — many firms give advice; RG delivers results

- SEO Keywords: business transformation consulting, organizational change management, PMO consulting, operating model design, SMB strategy consulting

## 3.5 Service Positioning Matrix

| Service Line | Target Client | Avg. Engagement | Revenue Potential | SEO Priority |
| --- | --- | --- | --- | --- |
| PMI / M&A Integration | PE funds, corp dev teams | 3–12 months | $$$$ | High |
| AI Readiness & Strategy | Mid-market ($20M–$500M) | 2–6 months | $$$ | Very High |
| Digital Transformation | Enterprise / Mid-market | 3–9 months | $$$ | High |
| Business Transformation | SMB ($5M–$200M) | 1–6 months | $$ | Medium |

Section 4

# 4. Current System Audit — Version 1.4

The current website (version 1.4, committed November 2025) was built using React 18, Vite, Tailwind CSS, Firebase (Auth, Firestore, Functions, Hosting), with HeadlessUI, HeroIcons, and react-google-recaptcha. The following audit identifies specific issues and gaps in each module.

## 4.1 Public Website — Critical Issues

| Feature / Requirement | Priority | Notes |
| --- | --- | --- |
| Hero Section | P0 – Critical | No real imagery; generic gradient; logo displayed too large; CTA button with animate-pulse looks unprofessional; no SEO <meta> tags on any page |
| Services Page | P0 – Critical | 3 services listed but copy is thin (3–4 lines each); no sub-service breakdowns; no pricing signals; CTA links to generic Contact page only |
| About Page | P1 – High | Rogerio's profile is present and LinkedIn photo is used; credentials are listed but undersell Wharton/GT/Stanford education; no timeline or visual career story |
| Portfolio Page | P1 – High | Fetches projects from Firestore but no real projects are loaded; placeholder-only; no case study structure |
| Contact Page — Form Bug | P0 – Critical | Form POSTs to '/api/sendContactEmail' — a hardcoded placeholder never wired to Firebase Functions. ALL LEADS ARE SILENTLY LOST. |
| Contact Form — Questions | P1 – High | Service dropdown lists wrong services (Custom Software Dev, Cloud & DevOps — not RG's actual services); no questions about timeline, company size, or current challenges |
| Testimonials | P1 – High | Only one testimonial, attributed to 'Jane Doe, CEO of Tech Innovators Inc.' — a generic placeholder. Damages credibility significantly. |
| Navigation | P2 – Medium | No 'Schedule a Call' CTA button; no Articles/Insights link; Login link exposed in main nav (should be subtle/footer) |
| Footer | P2 – Medium | Links to '/client-login' which doesn't exist (correct path is '/login'); missing LinkedIn company page link |
| SEO — All Pages | P0 – Critical | Zero <meta> tags, no Open Graph, no structured JSON-LD, no sitemap.xml, no robots.txt. Site has no organic search presence. |
| Theme System | P1 – High | bg-gray-900 hard-coded across every component. Changing the color scheme requires editing every file individually. |
| Analytics | P2 – Medium | Firebase Analytics imported but it is unclear if it is properly configured and tracking page views correctly. |

## 4.2 Client Portal — Current State

The client portal (routes: /client/dashboard, /client/projects, /client/documents) provides authenticated client access managed via Firebase Auth. An admin area (/admin, /admin/projects) exists but is gated by a hardcoded email check ('admin@rgenterpriseconsulting.com').

| Feature / Requirement | Priority | Notes |
| --- | --- | --- |
| Client Dashboard | P1 – High | Exists but provides no meaningful project status. Clients cannot see real-time project health, milestone progress, or consultant activity. |
| Admin Dashboard | P1 – High | Basic admin view exists but is not structured for multi-project oversight. No way for Rogerio to see a consolidated view of all active projects, their health, or pending items. |
| Admin Projects | P0 – Critical | AdminProjects.jsx is 28KB — the largest file in the codebase — suggesting it is overly complex, likely unmaintainable. No structured SoW workflow exists. |
| Scope Control | P0 – Critical | No formal change request workflow. No mechanism for clients to submit scope change requests that trigger an approval process. |
| Document Portal | P1 – High | Exists but no structured folder hierarchy or version control for deliverables (proposals, SoWs, reports). |
| Role-Based Access | P1 – High | Admin access is hardcoded to a single email. No role system. Cannot add a second admin or a consultant-level role. |
| Notifications | P0 – Critical | No notification system. Neither Rogerio nor clients receive alerts for project updates, new messages, or scope change requests. |
| Multi-Project Support | P1 – High | Portal was designed for single-project view. RG's growth goal (multiple simultaneous projects) is not supported. |

## 4.3 Infrastructure & DevOps

| Feature / Requirement | Priority | Notes |
| --- | --- | --- |
| Firebase Hosting | P2 – Medium | Configured and working. firebase.json, firestore.rules, and firestore.indexes.json are present and deployed. |
| Firebase Functions | P1 – High | A /functions directory exists but the contact form email function was never completed or deployed. Netlify.toml also present — suggests indecision about hosting platform. |
| Environment Variables | P1 – High | Firebase config is in src/firebase-config.js — likely includes API keys that should be in .env files, not committed to Git. |
| Build System | P2 – Medium | Vite + React — modern and appropriate. No changes needed here. |
| Testing | P2 – Medium | No test suite exists. babel.config.js is present but no test files found. |

Section 5

# 5. Project Phases — Build Plan

The overhaul is structured in five phases, designed to deliver value incrementally while building toward a fully scalable platform. Each phase has clear deliverables, priority features, and estimated build timelines (working with Claude as the primary development tool).

| Phase | Deliverable | Key Features | Est. Timeline |
| --- | --- | --- | --- |
| Phase 1 | Brand & Design System | Design tokens, theme engine, Navbar v2, Footer v2, Home page redesign, About page redesign | 2–3 weeks |
| Phase 2 | Services & Lead Gen | Services page v2 (4 service lines), Contact form fix + Firebase Function, enriched lead form, Calendly integration | 1–2 weeks |
| Phase 3 | Case Studies & Portfolio | 2–3 real case studies (Vistra, Datavant, Verifone), Portfolio page v2, project detail template | 1–2 weeks |
| Phase 4 | Insights Platform & SEO | Blog/Insights section, Firestore-backed CMS, AI article agent, meta tags, sitemap, structured data | 2–3 weeks |
| Phase 5 | Client Portal v2 | Admin dashboard rebuild, client portal v2, scope control workflow, notifications, role-based access | 3–4 weeks |
| Phase 6 | Super-Admin CMS | Content management panel, theme editor, logo/image management, article publishing UI, setup wizard | 2–3 weeks |

## 5.1 Phase 1 — Brand & Design System

Establish the visual foundation for the entire platform. This phase must be completed first as all subsequent pages inherit from the design system.

### 1.1 Design Token System

- Create a central theme.js or theme.css file defining all brand colors, typography scale, spacing, and border radius values

- All components reference tokens, never hard-coded values — enables one-line theme changes

- Support for a light theme (primary), a dark theme (optional, for specific sections), and a high-contrast accessible mode

- Initial brand palette: Navy (#1B2A4A) as primary, Gold (#C8A84B) as accent, White/Light Gray as background — professional consulting aesthetic

### 1.2 Homepage Redesign

- Hero: Full-width section with professional imagery (abstract corporate/tech), headline targeting the ideal client, sub-headline with value proposition, and two CTAs: 'Schedule a Free Consultation' and 'Our Services'

- Social Proof Bar: Logos or text references to Vistra, Equifax, Datavant, Verifone — 'Trusted by companies including...'

- Service Overview: Four service cards (PMI, AI Readiness, Digital Transformation, Business Strategy) with icons, one-line descriptions, and 'Learn More' links

- Stats Section: 3–4 credibility metrics (15+ years experience, $30M+ programs managed, 3 continents, Wharton/GT/Stanford credentials)

- Case Study Teaser: Preview of 1–2 case studies with results metrics

- Testimonials: Remove fake testimonial; use 2–3 quotes from real clients or a placeholder with correct attribution

- CTA Section: Strong closing section with 'Ready to transform your business?' and a Calendly booking link

### 1.3 Navigation v2

- Sticky navbar with logo left, nav links center, and a prominent 'Schedule a Call' button (gold/accent color) right

- Navigation items: Home, Services, Case Studies, Insights, About, Contact

- Client Portal login moved to a subtle icon or footer link — not prominent in main nav (this is an operational tool, not a selling feature)

- Mobile: Hamburger menu with full-screen slide-in overlay

### 1.4 About Page Redesign

- Lead with Rogerio's name, title ('Founder & Principal Consultant'), and a professional photo (replace LinkedIn CDN URL with locally hosted image)

- Timeline section: Visual career timeline (Philips → Pace Americas → ARRIS → Verifone → Datavant → Equifax → Vistra → RG Enterprise Consulting)

- Credentials grid: Wharton, Georgia Tech, Stanford, UCLA logos/badges with certification names

- Agency model section: Explain the 'on-demand consultant network' model — how RG scales engagements with trusted partners

- Personal statement: A brief authentic 'why I do this work' narrative — humanizes the brand

## 5.2 Phase 2 — Services & Lead Generation

### 2.1 Contact Form Fix (Critical)

- Deploy a Firebase Function (functions/sendContactEmail.js) using the Nodemailer or SendGrid SDK to send email notifications to rogerio@rgenterpriseconsulting.com on every form submission

- Store every lead in a Firestore 'leads' collection with timestamp, source, and all form fields — leads are never lost even if email fails

- Add a Slack or WhatsApp notification webhook as a secondary alert channel

### 2.2 Enriched Lead Form

- New fields: Service of Interest (mapped to RG's 4 actual service lines), Company Size (1–50 / 51–200 / 201–1000 / 1000+), Current Challenge (free text), Timeline (ASAP / 1–3 months / 3–6 months / Exploring), How did you find us?, Project Budget (existing ranges are correct)

- Add a 'Schedule a Discovery Call' button that opens a Calendly modal — provide an immediate booking path in addition to the form

- Lead scoring: Assign a numeric score in Firestore based on budget, timeline, and company size — helps Rogerio prioritize follow-up

### 2.3 Services Pages v2

- Dedicated sub-page for each of the 4 service lines (e.g. /services/post-merger-integration)

- Each service page: Hero with service-specific headline, challenge/solution framing, sub-service checklist, relevant case study teaser, FAQ section, and CTA

- SEO-optimized: Each page targets 3–5 primary keywords for that service

## 5.3 Phase 3 — Case Studies & Portfolio

### 3.1 Case Study Structure

Each case study follows a standard template: Client Context (anonymized or named with permission), The Challenge, Our Approach, Key Actions, Results & Metrics, and a Testimonial (if available). Case studies are stored in Firestore and managed via the Super-Admin CMS.

### 3.2 Initial Case Studies (3 recommended)

- Case Study 1 — M&A Technology Integration: Based on Vistra/BizLatinHub engagement. 13 workstreams, 15 LatAm markets, AWS-to-Azure + Google Workspace-to-M365 migrations. Outcome: Successful Day-1 operational continuity across all markets.

- Case Study 2 — AI-Assisted Digital Transformation: Based on Equifax engagement. SQL Server to GCP migration with Gemini LLM automation saving 1,000+ man-hours. Outcome: Accelerated delivery timeline + $X in labor cost savings.

- Case Study 3 — Portfolio Program Management: Based on Datavant engagement. $10M+ IT program portfolio, 100+ team members, data center consolidation. Outcome: On-time delivery of enterprise-wide technology refresh post-merger.

## 5.4 Phase 4 — Insights Platform & SEO

### 4.1 Insights / Blog Section

- Route: /insights — lists articles with category filters (M&A, AI, Digital Transformation, Strategy)

- Article detail: /insights/[slug] — SEO-optimized with full structured data, reading time, author, publish date, and related articles

- Firestore-backed: Articles stored as documents in a 'articles' collection with title, slug, content (markdown), category, tags, publishedAt, author, status (draft/published)

- RSS feed: /feed.xml for syndication

### 4.2 AI Content Agent

- A weekly automated article generator that: (a) searches for recent M&A deals and AI adoption news, (b) drafts a 800–1200 word article using Claude API, (c) saves it as a draft in Firestore for Rogerio to review and approve before publishing

- Topics rotation: M&A deal analysis, AI readiness tips, integration lessons learned, digital transformation case studies, industry trends

- Triggered via Firebase Scheduled Functions (weekly) or manually via the Super-Admin CMS

### 4.3 SEO Foundation

- Meta tags: Title, description, Open Graph (og:title, og:description, og:image) on every page using react-helmet or Vite SSG

- Structured data: JSON-LD Organization schema on homepage, Service schema on service pages, Article schema on insights pages, Person schema on About page

- sitemap.xml: Auto-generated and submitted to Google Search Console

- robots.txt: Configured to allow all public pages, disallow /admin and /client routes

- Core Web Vitals: Lazy loading, image optimization, code splitting to achieve Lighthouse score > 90

- Google Search Console + Firebase Analytics integration: Track impressions, clicks, and conversions

## 5.5 Phase 5 — Client Portal v2

### 5.1 Role & Access Model

- Roles: Super Admin (Rogerio), Admin (future team leads), Consultant (on-demand hires), Client (external)

- Firebase Auth + Firestore role documents replace the current hardcoded email check

- Each role sees only their permitted views and data

### 5.2 Admin Dashboard Rebuild

- Portfolio view: All active projects in one dashboard — status, health (RAG: Red/Amber/Green), key milestone dates, open actions

- Lead management: View all leads from the contact form, assign follow-up status, add notes

- Article management: View all drafted/published articles, approve pending AI drafts, create new articles

- Client management: View all client accounts, their associated projects, and last activity

### 5.3 Client Portal Improvements

- Project dashboard per client: Active projects with milestone timeline, current phase, % complete, recent updates

- Document portal: Organized by project — proposals, SoW, status reports, deliverables. Version-controlled with upload/download.

- Scope change request workflow: Client submits a Change Request form → Rogerio receives notification → Rogerio approves/rejects with comment → Client is notified → SoW is updated if approved

- Messaging: Basic threaded messaging per project between client and RG team

- Notifications: Email + in-app notifications for milestone updates, new documents, scope change responses

## 5.6 Phase 6 — Super-Admin CMS & Setup

### 6.1 Content Management Panel

- Manage all website content without code: Homepage hero text, stats, service descriptions, testimonials, case studies, team profiles

- Logo and image management: Upload and replace logo, service icons, hero images, case study images via Firebase Storage

- Theme editor: Change primary color, accent color, typography, and button styles — live preview before publishing

### 6.2 Configuration Wizard

- Initial setup wizard for new installations: Company name, contact details, social media links, Firebase project config, email notification settings

- Integration settings: Connect Calendly URL, WhatsApp number, LinkedIn page, Google Analytics ID

Section 6

# 6. Non-Functional Requirements

## 6.1 Performance

- Lighthouse score > 90 on all public pages (Performance, Accessibility, SEO, Best Practices)

- First Contentful Paint < 1.5 seconds on 4G mobile

- All images served in WebP format with responsive srcset

- Code splitting at route level — only load code needed for the current page

## 6.2 Security

- Firebase credentials in environment variables (.env files) — never committed to Git

- All Firestore collections secured with granular security rules (no open read/write)

- Firebase Function endpoints protected with CORS allowlists and rate limiting

- reCAPTCHA v3 (invisible) on all public forms — upgrade from current v2 checkbox

- HTTPS enforced on all routes via Firebase Hosting configuration

- Client data never exposed to other clients — strict Firestore rules per user/project

## 6.3 Accessibility

- WCAG 2.1 AA compliance on all public-facing pages

- All images have descriptive alt text

- Color contrast ratios meet AA standards for all text

- Keyboard navigation fully functional

- Screen reader compatible markup (ARIA labels where required)

## 6.4 Scalability

- Design token system allows theme changes in a single file

- Content in Firestore — adding new case studies, articles, or services requires no code deployment

- Firebase Functions architecture supports adding new serverless endpoints without restructuring

- Multi-project client portal supports unlimited concurrent engagements

## 6.5 Browser & Device Support

- Chrome, Safari, Firefox, Edge (latest 2 versions)

- iOS Safari and Android Chrome (mobile-first responsive design)

- Minimum viewport: 320px width

Section 7

# 7. Technology Stack

The current v1.4 tech stack is sound and will be retained as the foundation for v2.0. Additions and replacements are noted below.

| Layer | Current (v1.4) | v2.0 Plan | Change? |
| --- | --- | --- | --- |
| Frontend Framework | React 18 + Vite | React 18 + Vite | No change |
| Styling | Tailwind CSS (hard-coded colors) | Tailwind CSS + CSS Design Tokens | Refactor theme system |
| Routing | React Router v6 | React Router v6 | No change |
| Backend / DB | Firebase Firestore | Firebase Firestore | No change |
| Authentication | Firebase Auth (email/pass) | Firebase Auth + role documents | Add roles |
| Hosting | Firebase Hosting | Firebase Hosting | Remove Netlify config |
| Serverless Functions | Firebase Functions (incomplete) | Firebase Functions (deployed) | Complete & deploy |
| Email Notifications | None (broken) | SendGrid or Nodemailer via Firebase Functions | New |
| SEO | None | react-helmet-async + sitemap plugin | New |
| Content Agent | None | Claude API via Firebase Scheduled Function | New |
| Analytics | Firebase Analytics (partial) | Firebase Analytics + Google Search Console | Complete setup |
| Image Storage | Public assets in /public | Firebase Storage for dynamic content | New for CMS |
| Calendar Booking | None | Calendly embed integration | New |

Section 8

# 8. Open Questions — Requiring Your Input

The following items require decisions from Rogerio before development begins. Please review and provide answers so we can finalize the BRD and begin Phase 1 immediately.

| # | Question | Options / Context |
| --- | --- | --- |
| Q1 | Brand color direction | Option A: Navy + Gold (professional, premium consulting — recommended). Option B: Navy + Teal (tech-forward). Option C: Keep existing blue/green. Your call on palette. |
| Q2 | Domain and font preference | Current site uses system fonts. Do you want a specific Google Font? (Recommended: Inter for body, Playfair Display for headings — clean and professional) |
| Q3 | Real client testimonials | Do you have 2–3 real client quotes we can use? If not, we can use anonymized quotes ('VP of Corporate Development, Global Fintech') with permission. |
| Q4 | Case study naming | Can we name Vistra, Equifax, Datavant, and Verifone as past clients on the website? Or should case studies be anonymized by industry? |
| Q5 | AI partner branding | For the AI Readiness service — do you want to name your AI partner on the website, or keep it as 'RG Enterprise Consulting + specialist partner'? |
| Q6 | Calendly account | Do you have a Calendly account for scheduling discovery calls? If not, we will set up the form-only flow and add Calendly later. |
| Q7 | Email provider for notifications | Preferred email service for lead notifications: Option A: SendGrid (recommended, 100 free emails/day). Option B: Amazon SES. Option C: Gmail SMTP via Nodemailer. |
| Q8 | LinkedIn company page | The footer links to https://www.linkedin.com/company/rg-enterprise-consulting/ — confirm this is the correct URL and it is active. |
| Q9 | WhatsApp number | Current site uses +1 (310) 430-6698. Confirm this is still correct and the WhatsApp feature should be retained in v2.0. |
| Q10 | Client portal: keep or rebuild? | The current Firebase Auth + Firestore setup can be preserved and extended. Alternatively, we can replace the client portal with a third-party tool (e.g. Notion, Rocketlane). Recommend keeping and rebuilding in-house for full brand control. |

Section 9

# 9. Success Metrics & KPIs

The following KPIs will be used to measure the success of the v2.0 overhaul at 30, 60, and 90 days post-launch.

| Metric | 30-Day Target | 90-Day Target | Tool |
| --- | --- | --- | --- |
| Organic search impressions | > 500 | > 5,000 | Google Search Console |
| Contact form submissions received | All leads captured (0 lost) | > 5/month | Firestore + Email |
| Lighthouse SEO score | > 90 | > 95 | Chrome DevTools |
| Lighthouse Performance score | > 85 | > 90 | Chrome DevTools |
| Articles published | 2 (manual) | 8 (4 AI-assisted) | Firestore CMS |
| Discovery calls booked | 1+ | 3+/month | Calendly |
| Bounce rate | < 70% | < 55% | Firebase Analytics |
| Session duration | > 1:30 min | > 2:30 min | Firebase Analytics |

Section 10

# 10. Phase 1 Build Log — Decisions & Completed Work

This section documents all decisions finalized and work completed during Phase 1 (June 2026). All original BRD content above remains unchanged. This section adds to it.

## 10.1 All Open Questions — Now Resolved

All 10 open questions from Section 8 have been answered by Rogerio. The table below is the authoritative record.

| # | Item | Decision | Detail |
| --- | --- | --- | --- |
| Q1 | Brand Colors | Navy + Gold on white | Primary: #1B2A4A ¦ Accent: #C8A84B ¦ BG: #FFFFFF ¦ Alt BG: #F7F8FC ¦ Cream: #FDFAF3 ¦ Footer: #111D33. Rejected: Navy+Teal, Navy+Blue, dark-only theme. |
| Q2 | Typography | Montserrat 800 + Inter | Headings: Montserrat ExtraBold 800. Body: Inter 400/500/600. Playfair Display rejected as 'too 80s / Times New Roman feel'. Selected from 4-option visual comparison (vs Plus Jakarta Sans, Raleway, DM Sans). |
| Q3 | Testimonials | Realistic placeholders | 3 anonymized placeholder quotes written and live on homepage. Replace with real client quotes when obtained. Fake 'Jane Doe' removed. |
| Q4 | Case Study Naming | Anonymized by industry + size | No company names in case studies. Describe by sector, revenue tier, and geography. Zero fabrication — only data verifiable from Rogerio's resume. Trusted By bar uses real company names and logos (see Q4b). |
| Q4b | Trusted By Bar | Real logos — 9 companies | Partners: The Barton Partnership, UST Global, Smart Techlink Solutions. Clients: Vistra Group Asia, Equifax, Datavant, Ciox Health, Boa Vista Servicos, BizLatinHub. All PNG logos uploaded and in /public/logos/. |
| Q5 | AI Partner Branding | 100% RG brand | Specialist partner not named or co-branded. AI Readiness presented as a full RG Enterprise Consulting service. |
| Q6 | Calendly | Confirmed — specific URL | URL: calendly.com/rogerio-rgenterpriseconsulting/1-on-1-with-rogerio. IMPORTANT: Calendly shown ONLY after contact form is submitted — never as primary CTA on homepage. |
| Q7 | Email Notifications | SendGrid confirmed | From: leads@rgenterpriseconsulting.com → To: rogerio@rgenterpriseconsulting.com. Domain DNS verification required in SendGrid dashboard before deployment. |
| Q8 | LinkedIn | Company page confirmed active | URL: linkedin.com/company/rg-enterprise-consulting. This is the company page. Rogerio's personal LinkedIn (linkedin.com/in/rogeriogomes) used only on About page. |
| Q9 | WhatsApp | +1 (310) 430-6698 confirmed | WhatsApp Business number retained as floating button. Future phase: automated greeting, lead qualification bot, appointment booking, multi-language EN/PT/ES. |
| Q10 | Client Portal | Rebuild in-house | Firebase Auth + Firestore foundation retained. Full rebuild in Phase 5. Do not replace with third-party tools. |

## 10.2 UX & Content Decisions Made During Build

| Area | Decision | Detail |
| --- | --- | --- |
| Lead Flow | Form first, Calendly second | Primary CTA 'Contact Us' always routes to /contact form. Calendly link shown ONLY on the thank-you confirmation page after successful form submission. Calendly never appears on homepage as a primary action. |
| CTA Language | Contact Us / Let us solve your problem | Primary button text: 'Contact Us'. Bottom CTA headline: 'Let us solve your problem.' Rejected: 'Send us a message', 'Schedule a Call' as primary, 'Start With a Form' (unattractive). |
| Contact Email | Footer only | contact@rgenterpriseconsulting.com shown in footer ONLY. Not on hero section, not next to CTA buttons, not anywhere else on public pages. |
| Company Branding | Company-first throughout | Website promotes RG Enterprise Consulting as a boutique agency. Rogerio is 'Founder & Principal Consultant' — not the primary subject. Personal credentials (Wharton, GT, Stanford) belong on About page only, not in hero. |
| About Page | Needs rewrite — TODO Phase 2 | Current About page is too resume-focused. Must lead with the firm, not Rogerio's biography. Rewrite in Phase 2: company history, agency model, multilingual capability (EN/PT/ES/IT), Rogerio as proof point. |
| Social Media | All in footer | LinkedIn: company page. X/Twitter: @rgeconsulting. WhatsApp Business: +1 (310) 430-6698. All shown in footer. Not in navbar. |
| Trusted By Ticker | Auto-scroll, grayscale, uniform slots | Infinite auto-scrolling ticker. Uniform 138x50px display slots for all logos. Grayscale at 45% opacity, full color on hover. Gradient fade masks on left/right edges. Vistra and Boa Vista logos whitespace-cropped for proportion fix in June 2026. |
| Hero Section | Background slideshow + headshot | 4 Unsplash office photos fade in/out every 5 seconds behind navy overlay. Rogerio headshot displayed on right panel (desktop only). Animated slide dot indicators. Professional photo uploaded June 2026 stored at /public/photos/rogerio-headshot.jpg. |

## 10.3 Phase 1 — Complete File Build Log

All files created or modified in Phase 1. Working branch: version-2.0. Repository: github.com/rogerio-rsesystems/rgenterpriseconsulting.

| File | Status | Description |
| --- | --- | --- |
| tailwind.config.js | Done | Full design token system: Navy+Gold palette, Montserrat+Inter font families, custom card shadows, fade animations, spacing scale |
| src/theme.js | Done | NEW FILE — Central JS content file. All contact info, colors, service definitions, stats, trustedBy companies, credentials, career timeline. Import in any component — never hard-code content again. |
| src/index.css | Done | Google Fonts import (Montserrat+Inter). Removed dark body from v1.4. Added btn-gold, btn-navy-outline, card, eyebrow reusable CSS classes. |
| src/main.jsx | Done | Added HelmetProvider wrapper from react-helmet-async for SEO meta tag support. |
| src/App.jsx | Done | Added /insights placeholder route. Fixed /client-login path bug. |
| src/components/Navbar.jsx | Done | Sticky navy navbar, white logo variant, gold 'Contact Us' pill CTA routing to /contact, full-screen mobile overlay menu, Client Portal login moved to footer. |
| src/components/Footer.jsx | Done | Dark navy 4-column layout. Company LinkedIn (not personal). X/Twitter @rgeconsulting. WhatsApp Business. contact@rgenterpriseconsulting.com shown here only. Gold CTA button. |
| src/pages/Home.jsx | Done — v3 | Full homepage: navy hero with 4-slide Unsplash background slideshow, headshot panel, stats bar, animated logo ticker (9 companies), 4 service cards, 2 anonymized case study teasers, rotating testimonials (3 placeholders), navy bottom CTA. SEO meta tags + JSON-LD Organization schema. |
| src/pages/About.jsx | Needs Rewrite | Built in Phase 1 but still too resume-focused. REWRITE REQUIRED in Phase 2: company-first narrative, Rogerio as founder/proof-point, agency model explanation, multilingual capability. |
| package.json | Done | Added react-helmet-async dependency. |
| firebase.json | Done | Added asset cache-control headers, set node18 runtime, corrected rewrite rule order (API before catch-all). |
| .github/workflows/firebase-deploy.yml | Blocked | File created but push blocked by GitHub — PAT token needs 'workflow' scope added. Go to github.com/settings/tokens and add workflow scope to the Claude RG Consulting token. |
| public/logos/ (9 PNG files) | Done | All 9 real company logos. Vistra and Boa Vista whitespace-cropped for proportion fix. All display at uniform 138x50px slots in ticker. |
| public/photos/rogerio-headshot.jpg | Done | Professional executive headshot uploaded by Rogerio, June 2026. Used in hero section (desktop) and About page. |

## 10.4 Updated Phase Status

This table replaces the phase timeline in Section 5. Original phase descriptions remain valid — this updates status only.

| Phase | Name | Status | Notes |
| --- | --- | --- | --- |
| Phase 1 | Brand & Design System | Complete | All files pushed to version-2.0 branch. About page needs rewrite (Phase 2 TODO). |
| Phase 2 | Services & Lead Generation | Next — Active | About page rewrite, 4 service sub-pages, contact form fix (Firebase Fn + SendGrid), enriched lead form, Calendly post-form. |
| Phase 3 | Case Studies & Portfolio | Not Started | 3-4 anonymized case study pages. Portfolio page v2. |
| Phase 4 | Insights Platform & SEO | Not Started | Blog/Insights, Firestore CMS, AI article agent (Claude API), sitemap.xml, robots.txt, full JSON-LD. |
| Phase 5 | Client Portal v2 | Not Started | Role system, admin dashboard, client portal, scope control, notifications, messaging. |
| Phase 6 | Super-Admin CMS | Not Started | Content management panel, theme editor, logo/image upload, article publishing UI, setup wizard. |

## 10.5 Open Action Items Before Phase 2 Build

| Priority | Item | Detail |
| --- | --- | --- |
| CRITICAL | Contact form dead endpoint | Still posting to /api/sendContactEmail — not wired. ALL LEADS LOST. Fix first in Phase 2. |
| CRITICAL | Firebase Functions not deployed | SendGrid integration not built yet. Must deploy before site goes live. |
| HIGH | About page rewrite | Current About.jsx is too resume-focused. Rewrite to lead with the company, not Rogerio's biography. |
| HIGH | GitHub Actions PAT scope | Add 'workflow' scope to the Claude RG Consulting token at github.com/settings/tokens so CI/CD can be fully automated. |
| HIGH | Firebase credentials audit | src/firebase-config.js likely has API keys committed to Git. Move to .env files before going live. |
| MEDIUM | Firebase Hosting auto-deploy | Connect version-2.0 branch to Firebase Hosting for automatic deploys on push. |
| MEDIUM | Services sub-pages | 4 individual service pages not yet built (/services/post-merger-integration, /services/ai-readiness, /services/digital-transformation, /services/business-transformation). |
| LOW | About page headshot | About.jsx still uses LinkedIn CDN URL. Should reference local /photos/rogerio-headshot.jpg. |
| LOW | reCAPTCHA upgrade | Upgrade from v2 checkbox to v3 invisible when building Phase 2 contact form. |

## 10.6 Development Environment & Tooling

| OS | Windows |
| --- | --- |
| Node.js | Installed — confirmed working |
| Git | Installed — confirmed working |
| Local preview | http://localhost:5173 via npm run dev — confirmed working |
| Active branch | version-2.0 (version-1.4 preserved as backup) |
| Brand repo | https://github.com/rogerio-rsesystems/brand — Claude reads this at session start |
| Website repo | https://github.com/rogerio-rsesystems/rgenterpriseconsulting |
| Dev tool | Claude Code (migrated from claude.ai chat, June 2026) |
| Firebase project | rgenterpriseconsulting-d90fa |
| Deploy command | npx firebase deploy --only hosting (manual until GitHub Actions PAT is fixed) |

Section 11

# 11. Phase 2 Backend — Completed Decisions (June 2026)

This section is appended to the original BRD (Sections 1-9) and Phase 1 build log (Section 10). All previous sections remain unchanged. This section documents infrastructure decisions completed during Phase 2 backend work in June 2026. Frontend Contact.jsx and Services sub-pages remain pending as of this version.

## 11.1 Email Infrastructure — SendGrid Replaced by Ionos SMTP

Original BRD Section 8 Q7 specified SendGrid. Decision reversed in Phase 2. SendGrid was acquired by Twilio and its free tier now requires credit card verification and has become unreliable. RG Enterprise Consulting already hosts DNS and email on Ionos, eliminating any third-party dependency. Nodemailer with Ionos SMTP (smtp.ionos.com, port 587, STARTTLS) is now the confirmed and deployed approach. The leads@rgenterpriseconsulting.com mailbox is active on Ionos as a standard mailbox (not forwarding).

## 11.2 Firebase Secrets — All Configured in Production

All credentials stored via Google Secret Manager using firebase functions:secrets:set CLI command. Never in any code file or Git repository. The Firebase service account was automatically granted secretAccessor role during deployment.

| Secret Name | Value | Purpose |
| --- | --- | --- |
| SMTP_HOST | smtp.ionos.com | Ionos SMTP server |
| SMTP_PORT | 587 | STARTTLS port |
| SMTP_USER | leads@rgenterpriseconsulting.com | Sender address |
| SMTP_PASSWORD | [secured] | Ionos mailbox password |
| ANTHROPIC_API_KEY | [secured] | Claude API for AI enrichment |

## 11.3 Opportunity ID — Sequential Lead Identifier (NEW REQUIREMENT)

Every lead must receive a sequential, human-readable Opportunity ID as the primary business identifier. This is in addition to the Firestore auto-generated document ID (which is the database key). The Opportunity ID is the identifier used in all human communication, email notifications, follow-up tracking, and future CRM migration.

- Format: RGE-YYYY-NNNN — e.g. RGE-2026-0001, RGE-2026-0002. Prefix RGE = RG Enterprise. Year resets counter annually. Padded to 4 digits.

- Implementation: Firestore counter document at meta/leadCounter incremented atomically using Firestore transaction on every new lead submission. Counter never skips, never duplicates.

- Stored in: Firestore leads document as field opportunityId. Also stored in leads/meta/leadCounter as {year, count}.

- Appears in: Email notification subject line, email body header, auto-reply to client, Firestore record, future admin dashboard lead list, future CRM export.

- Example email subject: RGE-2026-0001 | HOT New Lead: Post-Merger Integration — John Smith (Acme Corp) | Score: 92/100

## 11.4 AI Company Intelligence — Lead Enrichment

Every lead triggers a Claude API call (model: claude-sonnet-4-5) that researches the prospect company and generates a 150-200 word intelligence paragraph. This appears at the top of the notification email to Rogerio before all other lead details.

- Company description and estimated market position

- Recent M&A activity, acquisitions, divestitures, PE involvement (last 12-18 months)

- Recent digital transformation or AI initiatives mentioned publicly

- Why this company needs RG’s specific service right now and one key talking point for the first call

Enrichment cost: approximately $0.01-0.05 per lead. Runs asynchronously. If enrichment fails, lead is still saved to Firestore and emails are still sent. Failure is non-fatal and logged.

## 11.5 Lead Scoring System

Auto-calculated score 0-100 on every submission. Score and label appear in email subject line. HOT leads (75+) should be followed up within 2 hours. WARM (50-74) within 24 hours. COLD (25-49) within 48 hours.

| Signal | Max Points | Scoring Detail |
| --- | --- | --- |
| Budget | 25 pts | $150K+ = 25 ¦ $75K-$150K = 20 ¦ $25K-$75K = 12 ¦ Under $25K = 5 ¦ Not sure = 8 |
| Timeline | 25 pts | ASAP = 25 ¦ 1-3 months = 20 ¦ 3-6 months = 12 ¦ Just exploring = 5 |
| Company Size | 20 pts | 1000+ = 20 ¦ 201-1000 = 16 ¦ 51-200 = 10 ¦ 1-50 = 5 |
| Job Title Seniority | 15 pts | CEO/President/Owner = 15 ¦ COO/CTO/CFO = 14 ¦ VP = 12 ¦ Director = 10 ¦ Manager = 7 ¦ Analyst = 3 |
| Has Company Website | 10 pts | Provided website URL = 10 pts (signals real business inquiry) |
| Provided Phone Number | 5 pts | Phone number given = 5 pts (signals higher engagement intent) |
| Score Labels | — | 75-100 = HOT (follow up 2hrs) ¦ 50-74 = WARM (24hrs) ¦ 25-49 = COLD (48hrs) ¦ Below 25 = UNSCORED |

## 11.6 Firestore Lead Database Schema — Complete Field Reference

Collection: leads. One document per form submission. Designed to export to any CRM (HubSpot, Salesforce) or relational database. All fields documented below including new opportunityId field added in Phase 2.

| Field | Type | Notes |
| --- | --- | --- |
| opportunityId | string | PRIMARY IDENTIFIER. Format: RGE-YYYY-NNNN. Sequential, human-readable. Used in all communications and email subjects. Generated via Firestore atomic transaction counter. |
| fullName | string | Required. Contact first + last name. |
| jobTitle | string | NEW Phase 2. Used for lead scoring seniority calculation. |
| email | string | Required. Work email address. |
| phoneNumber | string | Optional. +5 pts to lead score if provided. |
| companyName | string | Required. Used for AI enrichment lookup. |
| companyWebsite | string | NEW Phase 2. +10 pts score. Used as AI research input. |
| industry | string | NEW Phase 2. Dropdown — 10 sectors. |
| companySize | string | Dropdown. Up to 20 pts score contribution. |
| serviceOfInterest | string | Required. One of 4 RG service lines. |
| challenge | string | Open text. Improves lead quality +28% per Deloitte/Accenture data. |
| timeline | string | Dropdown. Up to 25 pts score contribution. |
| projectBudget | string | Dropdown. Up to 25 pts score contribution. |
| howFoundUs | string | Attribution tracking. |
| message | string | Optional additional notes from prospect. |
| status | string | new / contacted / qualified / proposal / won / lost |
| source | string | contact_form (hardcoded). Future: linkedin, referral, etc. |
| score | number | 0-100 auto-calculated lead score. |
| scoreLabel | string | HOT / WARM / COLD / UNSCORED |
| assignedTo | string | rogerio@rgenterpriseconsulting.com (default) |
| followUpDate | timestamp | null initially. Set in admin dashboard (Phase 5). |
| notes | array | Internal notes. Each item: {date, text, by} |
| enrichment.status | string | complete / failed |
| enrichment.summary | string | AI-generated company intelligence paragraph. |
| enrichment.error | string | Error message if enrichment failed. |
| enrichment.runAt | string | ISO timestamp of enrichment run. |
| timestamp | timestamp | Firestore server timestamp — auto-set on creation. |

## 11.7 Contact Form — 3-Step Design (Pending Frontend Build)

Research finding: Multi-step forms achieve 20-35% higher completion than single long forms (CXL, 2024). B2B consulting forms with open challenge fields improve lead quality +28% despite slight conversion rate decrease (Deloitte/Accenture). The Contact.jsx form is specified as a 3-step flow:

- Step 1 — Who are you? Full Name, Job Title, Work Email, Phone (optional), Company Name, Company Website. Lowest friction — builds trust first.

- Step 2 — What do you need? Service of Interest, Industry (10 sectors), Company Size, Current Challenge (open text), Timeline, Budget Range.

- Step 3 — Last step. How did you find us? (attribution), Optional additional message, Submit.

After submission: thank-you confirmation with Opportunity ID displayed to client (e.g. "Your reference: RGE-2026-0001"). Calendly booking button shown for the first time here. Calendly never shown as primary CTA before form completion.

## 11.8 Updated Phase Status

| Phase | Name | Status | Notes |
| --- | --- | --- | --- |
| Phase 1 | Brand & Design System | Complete | Navbar, Footer, Home v3, About v2 (company-first), all logos, headshot, design tokens. All on version-2.0 branch. |
| Phase 2 | Services & Lead Generation | In Progress | About rewrite done. Firebase Functions deployed (Ionos SMTP, AI enrichment, lead scoring, Firestore, Opportunity ID). Contact.jsx 3-step form + 4 services pages still pending. |
| Phase 3 | Case Studies & Portfolio | Not Started | Pending Phase 2 completion. |
| Phase 4 | Insights Platform & SEO | Not Started | Blog, AI article agent, sitemap, full JSON-LD. |
| Phase 5 | Client Portal v2 | Not Started | Role system, admin dashboard, scope control, notifications. |
| Phase 6 | Super-Admin CMS | Not Started | Content management, theme editor, logo/image upload. |

Section 12

# 12. Security Implementation & Contact Form Completion (June 2026)

This section documents the security architecture implemented in Phase 2 and the completed contact form. All previous sections remain unchanged. The contact form is now fully production-ready and tested end-to-end.

## 12.1 Security Architecture — Four Layers

Security was designed in four layers following a defense-in-depth approach. Each layer independently reduces risk, so failure of any one layer does not expose the system.

| Security Layer | Implementation Detail |
| --- | --- |
| Layer 1 — reCAPTCHA v3 | Invisible bot scoring. Google evaluates behavioral signals and returns a score 0.0-1.0. Score below 0.4 rejected. Real users never see a challenge. Bots with no browser behavior score near 0.0 and are blocked. Direct API calls with no token are blocked entirely. |
| Layer 2 — Rate Limiting | Server-side: max 5 submissions per IP per hour. Stored in Firestore meta collection using atomic transactions. Resets automatically after 1 hour. Fails open to never block real users if Firestore is temporarily unavailable. |
| Layer 3 — Firestore Rules | Leads: no public read or write — Firebase Functions only. Meta: completely locked. Users: own profile only. Projects/Documents: assigned client only. Articles: published readable by all, write admin-only. Default: deny everything not explicitly allowed. |
| Layer 4 — HTTP Headers | X-Frame-Options: DENY. Strict-Transport-Security: 1 year. X-Content-Type-Options: nosniff. Referrer-Policy: strict-origin-when-cross-origin. Permissions-Policy: disables camera/mic/geo/payment. Content-Security-Policy: strict whitelist. |

## 12.2 reCAPTCHA v3 Configuration

- Provider: Google reCAPTCHA v3 (free, invisible, score-based — not Enterprise)

- Site Key: 6LcfqhItAAAAACmRAnAmBDoklGo77ohebIbd3eJy (public — in frontend code)

- Secret Key: stored as Firebase secret RECAPTCHA_SECRET (never in code or Git)

- Score threshold: 0.4 — below this score the submission is rejected

- Approved domains: rgenterpriseconsulting.com, www.rgenterpriseconsulting.com, rgenterpriseconsulting-d90fa.web.app, localhost

- Badge position: repositioned to bottom: 90px on contact page to avoid overlapping WhatsApp floating button

- Behavior: token generated invisibly on form submit, verified server-side in Firebase Function

- Fail behavior: reCAPTCHA network errors fail open (never block a real lead)

## 12.3 What Was NOT Implemented (and Why)

| Item Not Implemented | Reason / Future Action |
| --- | --- |
| Cloudflare WAF | DNS on Ionos directly. Firebase Hosting provides Google-level DDoS protection. App Check + reCAPTCHA sufficient for launch. Revisit post-launch if spam increases. |
| Firebase App Check enforcement | Registered in Firebase console but enforcement not yet enabled. Enable after site goes live and traffic baseline is established. Enabling too early can block legitimate users on old cached versions. |
| reCAPTCHA Enterprise | Costs money beyond 10,000 assessments/month. Standard v3 is free and sufficient for a consulting firm contact form volume. |
| HTTPS on localhost | Unnecessary for development. Browsers treat localhost as a secure context natively. Firebase Hosting enforces HTTPS on the live domain automatically. |

## 12.4 Contact Form — Complete Feature Summary

The Contact.jsx component is fully built, connected, and tested end-to-end. It is production-ready as of June 2026.

| Feature | Detail |
| --- | --- |
| 3-step flow | Step 1: Who are you (name, title, email, phone, company, website). Step 2: What do you need (service, industry, size, challenge, timeline, budget). Step 3: Final (how found us, optional notes, summary card, submit button). |
| Step validation | Each step validates required fields before advancing. Error messages shown inline. Cannot skip steps. |
| Firebase Function | Posts directly to HTTPS endpoint. No /api/ proxy. Returns opportunityId on success. |
| Thank-you screen | Shows Opportunity ID (RGE-YYYY-NNNN) in gold. Calendly button shown here ONLY. Submit another inquiry link. |
| Institutional language | Step 02: "A member of our team reaches out" — NOT "Rogerio personally." Company-first, scalable. |
| Sidebar | What Happens Next (4-step navy panel). Direct contact card (email, WhatsApp, LinkedIn). 24h response time badge. |
| End-to-end test results | RGE-2026-0001 through RGE-2026-0003 all successful. Email notifications received. AI enrichment paragraphs generated. Firestore records confirmed. reCAPTCHA scoring active. |

## 12.5 Updated Phase 2 Status

| Item | Detail | Status |
| --- | --- | --- |
| About page rewrite | Company-first. Firm leads, Rogerio as proof. Local headshot. Career timeline reframed. JSON-LD Organization schema. | Complete |
| Firebase Functions | Ionos SMTP, AI enrichment (claude-sonnet-4-5), lead scoring, Opportunity ID, Firestore backup. | Complete |
| Contact form | 3-step, all fields, reCAPTCHA v3, rate limiting, tested end-to-end. | Complete |
| Security layer | reCAPTCHA v3, rate limiting, Firestore rules, HTTP headers. | Complete |
| Services sub-pages | 4 pages: /services/post-merger-integration, /services/ai-readiness, /services/digital-transformation, /services/business-transformation | Next |
| WhatsApp button review | Floating button from v1.4 needs review and update to v2.0 standards. | Pending |

Section 13

# 13. Services Pages Completion & Phase 2 Closure (June 2026)

This section records the completion of all Phase 2 services pages and formally closes Phase 2. All previous sections remain unchanged. The website now has a complete service architecture: five service lines with dedicated sub-pages. Phase 3 (Case Studies and Portfolio) is the next priority.

## 13.1 Services Overview Page (/services)

The main services page presents all five service lines in a responsive 2-column card grid. Each card shows an icon, title, gold tagline, description, 3 bullets, and an "Explore this service" link. The page includes a stats bar pulled from theme.js and a bottom CTA linking to /contact.

- URL: /services

- Layout: 2-column card grid

- Stats bar: 4 key metrics from theme.js

- Each card: SVG icon, title, gold tagline, description, 3 bullets, Explore link

- Bottom CTA: "Not sure which service fits?" — links to /contact

## 13.2 Service Sub-Pages — Consistent Structure

All five service sub-pages follow the same structure. Each section and its content are defined below.

| Page Section | Content |
| --- | --- |
| Navy Hero | Back arrow to /services, eyebrow label, H1 headline, subtitle paragraph, 3 stats strip |
| Challenge / Solution | Two-column split — gold accent "The Challenge" left, navy accent "Our Approach" right |
| Expanded Content | Page-specific: PMI = Day-1/100 framework + synergy types + culture + carve-outs. AI = real-world examples + maturity model. |
| What's Included | 8-14 item checklist, each in a white card with gold checkmark icon on light gray background |
| Case Study | Anonymized client, headline, description paragraph, 4-6 metric callout cards. Links to /portfolio (Phase 3 placeholder). |
| FAQ Accordion | 4-6 questions, collapsed by default. Gold chevron rotates on open. Built with React useState. |
| Navy CTA | Page-specific headline + copy + gold "Contact Us" button linking to /contact |

## 13.3 Individual Service Page Summary

| Service | URL | Key Content & Differentiators |
| --- | --- | --- |
| Post-Merger Integration | /services/post-merger-integration | Day-1/100 4-phase framework, 3 synergy types, cultural integration (3 models), carve-out/TSA section, 6-question FAQ, 14 checklist items. |
| AI Readiness | /services/ai-readiness | Stats: 7% AI-ready, 42% abandoned, 80% fail (2025/2026 sources). 4 real-world industry examples. 5-level AI Maturity Model. 5-question FAQ. |
| Digital Transformation | /services/digital-transformation | Cloud/ERP/HRIS migration program leadership. Case study: $10M+ IT portfolio, 3 data centers, M365 migration. 4-question FAQ. |
| Business Transformation | /services/business-transformation | Strategy-to-execution framing, SMB inflection point, Latin America multilingual note in FAQ. Case study: $6M savings, 70+ initiatives. |
| Project Management — NEW | /services/project-management | 6 capability levels (PMO to Coordination). 4 delivery frameworks. 9 industry tags. PMO rescue positioning. Case study: $6M savings, 70+ initiatives. |

## 13.4 Logo Resolution — Final Decision

A logo display issue was identified and corrected during this phase. Three logo files exist and each has a specific correct use:

| File | Description | Usage Rule |
| --- | --- | --- |
| logo.png.png | Black, transparent background | Light backgrounds |
| logo-white-transparent.png | White, transparent background (generated via PIL) | Navbar, Footer, dark sections — USE THIS |
| logo white.png | Solid white background box — WRONG | DO NOT USE on any background |

logo-white-transparent.png was generated by setting all visible pixels to white while preserving the original alpha channel exactly. This maintains anti-aliasing quality. File committed to both website repo and brand repo.

## 13.5 Phase 2 Complete — All Deliverables

| Deliverable | Detail | Status |
| --- | --- | --- |
| About page | Company-first rewrite, firm leads, Rogerio as proof, career timeline, JSON-LD schema | Complete |
| Firebase Function | Ionos SMTP, Claude AI enrichment, lead scoring 0-100, Opportunity ID RGE-YYYY-NNNN, Firestore backup | Complete |
| Contact form | 3-step (Who/What/Final), all fields, Calendly post-form only, Opportunity ID on thank-you screen | Complete |
| Security layer | reCAPTCHA v3 (0.4), rate limiting (5/IP/hour), Firestore lockdown, HTTP headers | Complete |
| Services overview | 5-card grid, stats bar, gold hover, CTA section | Complete |
| PMI sub-page | Full expansion: Day-1/100, synergy types, culture models, carve-outs, TSA, accordion FAQ | Complete |
| AI Readiness sub-page | Expanded: examples, maturity model, 2025/2026 research stats | Complete |
| Digital Transformation sub-page | Cloud/ERP/HRIS focus, program leadership positioning, case study | Complete |
| Business Transformation sub-page | Strategy-to-execution, SMB positioning, Latin America note, case study | Complete |
| Project Management sub-page | NEW 5th service line — PMO/Program/Portfolio/Project/Rescue/Coordination | Complete |
| Logo fix | logo-white-transparent.png generated, deployed to Navbar and Footer | Complete |

## 13.6 Phase 3 — Next Priority: Case Studies & Portfolio

- Portfolio overview page (/portfolio) — card grid of 3-4 case studies with industry tags and outcome headlines

- Case Study 1: Post-Merger Integration — 15-country Fortune 500 integration (anonymized)

- Case Study 2: AI/Data Automation — 1,000+ man-hours saved, Fortune 500 financial data company

- Case Study 3: Digital Transformation — $10M+ IT portfolio, post-merger technology refresh

- Case Study 4: Business Transformation — $6M savings, 70+ initiative portfolio, NYSE-listed fintech

- Each case study: anonymized client context, challenge, approach, outcome metrics, services used

- Home page case study teasers updated to link to full case study pages

## 13.7 Pending Items (Pre-Launch)

| Item | Detail | Timing |
| --- | --- | --- |
| DO NOT deploy hosting | Run firebase deploy --only hosting only after Phase 3+ complete and Rogerio approves go-live | Blocking |
| Node.js upgrade | Firebase Functions Node.js 20 to 22 upgrade required before October 2026 deprecation | Oct 2026 |
| WhatsApp button | Review v1.4 component, rebuild to v2.0 standards before launch | Pre-launch |
| Firebase App Check | Enable enforcement after go-live — too early to enforce during development | Post-launch |
| Testimonials | Replace placeholder quotes with real client testimonials when available | When available |
| GitHub Actions CI/CD | Add workflow scope PAT for auto-deploy from version-2.0 branch | Pre-launch |

End of Business Requirements Document

RG Enterprise Consulting LLC  |  Version 2.5  |  June 2026  |  Confidential