BUSINESS REQUIREMENTS DOCUMENT

RG Enterprise Consulting LLC

Website & Client Platform — Complete Overhaul

| Document Version | 2.2 — Phase 1 Complete, Phase 2 Ready |
| --- | --- |
| Date | June 2026 |
| Author | Rogerio Laureano Gomes — Owner & Principal Consultant |
| Status | ACTIVE — Phase 1 Complete / Phase 2 In Planning |
| Confidentiality | Confidential — Internal Use Only |
| Brand Repo | https://github.com/rogerio-rsesystems/brand |
| Website Repo | https://github.com/rogerio-rsesystems/rgenterpriseconsulting |
| Active Branch | version-2.0 |
| Dev Tool | Claude Code (migrated from claude.ai chat, Jun 2026) |

# Table of Contents

Section 1

# 1. Executive Summary

RG Enterprise Consulting LLC is a boutique management consulting agency founded and led by Rogerio Laureano Gomes — a 15+ year veteran of enterprise transformation, post-merger integration, and technology strategy. The firm operates through a network of on-demand program managers, data engineers, and specialist partners — delivering enterprise-grade results at boutique speed and flexibility.

This BRD governs the complete overhaul of rgenterpriseconsulting.com — transforming it from a dark-themed static brochure (v1.4) into a scalable, SEO-optimized, lead-generating consulting platform (v2.0). Phase 1 is complete. This document reflects all decisions made through June 2026 and guides all remaining phases.

## 1.1 Business Goals

- Grow from single-project solo consultant to multi-project boutique agency with on-demand consultant network

- Generate inbound leads through SEO, content marketing, and compelling brand positioning

- Position RG Enterprise Consulting (the firm, not the individual) as a premium brand

- Build a platform that supports growth without requiring developer involvement for content updates

- Establish scalable client management for multiple simultaneous engagements

## 1.2 Current State — v1.4 Critical Issues

| Issue | Priority | Status |
| --- | --- | --- |
| Contact form posts to dead endpoint — ALL LEADS LOST | P0 CRITICAL | ❌ Not fixed — Phase 2 |
| Zero SEO on all pages | P0 CRITICAL | ✅ react-helmet-async added, meta tags on Home + About |
| Fake 'Jane Doe' testimonial on homepage | P0 CRITICAL | ✅ Replaced with realistic placeholders |
| Hard-coded dark theme throughout | P1 HIGH | ✅ Design token system built in theme.js + tailwind.config.js |
| Footer links to /client-login (wrong path) | P1 HIGH | ✅ Fixed to /login |
| Admin hardcoded to single email | P1 HIGH | ❌ Not fixed — Phase 5 |
| Firebase credentials likely in Git | P1 HIGH | ❌ Needs audit — Phase 2 |
| No Calendly / booking integration | P2 MEDIUM | ⏳ Confirmed URL, integration in Phase 2 |
| Firebase Functions not deployed | P1 HIGH | ❌ Not fixed — Phase 2 |

Section 2

# 2. All Locked Decisions

All decisions are final. This section is the authoritative reference for design, technology, content, and UX choices.

## 2.1 Brand & Design

| Item | Decision | Detail |
| --- | --- | --- |
| Colors | Navy + Gold on white | Primary: #1B2A4A ¦ Accent: #C8A84B ¦ BG: #FFFFFF ¦ Alt: #F7F8FC ¦ Cream: #FDFAF3 ¦ Footer: #111D33 |
| Headings font | Montserrat 800 (ExtraBold) | Playfair Display rejected as 'too 80s / Times New Roman feel' |
| Body font | Inter 400/500/600 | Google Fonts. Clean, modern, highly readable. |
| Logo (dark bg) | logo white.png | Used in navbar, footer — white variant |
| Logo (light bg) | logo.png.png | Used in hero section — original black logo |
| Headshot | /photos/rogerio-headshot.jpg | Professional photo uploaded Jun 2026. Used in hero (desktop) and About page. |

## 2.2 UX & Lead Flow

| Decision | Detail |
| --- | --- |
| Lead flow: form first | Primary CTA always goes to /contact form. Calendly shown ONLY after form submission confirmation. Never on homepage as primary action. |
| CTA language | Primary button: 'Contact Us'. Bottom CTA headline: 'Let us solve your problem.' NOT 'Send us a message' or 'Schedule a Call'. |
| Contact email placement | contact@rgenterpriseconsulting.com shown in FOOTER ONLY. Not on hero, not next to CTA buttons, not in hero section. |
| Company-first branding | Website promotes RG Enterprise Consulting as a boutique agency. Rogerio is 'Founder & Principal Consultant' — not the headline subject. His credentials belong on About page only, not hero. |
| No Calendly on homepage | Calendly URL confirmed: calendly.com/rogerio-rgenterpriseconsulting/1-on-1-with-rogerio. Used post-form only. |
| Social media | LinkedIn: company page (/company/rg-enterprise-consulting). X: @rgeconsulting. WhatsApp Business: +1 (310) 430-6698. All in footer. |

## 2.3 Trusted By Bar

| Company | Type | Logo File |
| --- | --- | --- |
| The Barton Partnership | Consulting Partner | /public/logos/barton.png |
| UST Global | Consulting Partner | /public/logos/ust.png |
| Smart Techlink Solutions | Consulting Partner | /public/logos/smarttechlink.png |
| Vistra Group Asia | End Client | /public/logos/vistra.png — whitespace cropped Jun 2026 |
| Equifax Inc. | End Client | /public/logos/equifax.png |
| Datavant Inc. | End Client | /public/logos/datavant.png |
| Ciox Health | End Client | /public/logos/ciox.png |
| Boa Vista Serviços | End Client | /public/logos/boavista.png — whitespace cropped Jun 2026 |
| BizLatinHub | End Client | /public/logos/bizlatinhub.png |

Display spec: Auto-scrolling infinite ticker. Uniform 138×50px slots. Grayscale 45% opacity, full color on hover. Fade gradient masks on left and right edges.

## 2.4 Technical Decisions

| Item | Decision | Detail |
| --- | --- | --- |
| Email notifications | SendGrid | From: leads@rgenterpriseconsulting.com → To: rogerio@rgenterpriseconsulting.com. Domain DNS verification required. |
| Lead storage | Firebase Firestore | Every form submission stored in 'leads' collection. Never lose a lead even if email fails. |
| SEO | react-helmet-async | Installed. Meta tags + JSON-LD on Home and About. sitemap.xml + robots.txt in Phase 4. |
| Client portal | Rebuild in-house | Firebase Auth + Firestore foundation retained. Full rebuild Phase 5. |
| Hosting | Firebase Hosting | Active. Netlify config removed. GitHub Actions workflow added (needs PAT workflow scope). |
| Active branch | version-2.0 | All v2 work on this branch. version-1.4 preserved as backup. Never commit to main. |
| Dev tool | Claude Code | Migrated from claude.ai chat to Claude Code, Jun 2026. Brand repo is the context file. |

Section 3

# 3. Service Portfolio

Four service lines. All presented as RG Enterprise Consulting services. AI Readiness specialist partner not named.

## 3.1 Post-Merger Integration (PMI)

- Target: PE-backed acquirers, corporate development teams, mid-market strategic acquirers

- Sub-services: IMO leadership, technology integration workstreams (cloud/ERP/HRIS/CRM), operating model alignment, Day-1 readiness, synergy realization tracking

- SEO: post-merger integration consultant, M&A integration consulting, PMI consulting firm

## 3.2 AI Readiness & Corporate AI Strategy

- Target: Mid-market companies ($20M–$500M, 50–2,000 employees, 10–20 years old, fragmented tech stacks)

- Sub-services: AI Maturity Assessment, data architecture audit, LLM integration planning, AI governance, change management

- Presented as 100% RG — specialist partner delivers internally, not named

- SEO: AI readiness assessment, corporate AI strategy consulting, AI transformation mid-market

## 3.3 Digital Transformation & Technology Integration

- Target: Companies modernizing legacy infrastructure, undergoing cloud migration, integrating acquired tech stacks

- Sub-services: Cloud migration PM (GCP/Azure/AWS), ERP/CRM/HRIS integration, data platform modernization, vendor selection

- SEO: digital transformation consulting, technology integration consulting, cloud migration program management

## 3.4 Business Transformation & Organizational Strategy

- Target: SMBs ($5M–$200M) navigating growth inflections, restructuring, or market expansion

- Sub-services: Operating model design, org restructuring, PMO setup, business strategy, change management

- SEO: business transformation consulting, organizational change management, PMO consulting

Section 4

# 4. Phase Build Plan

| Phase | Name | Key Deliverables | Status | Timeline |
| --- | --- | --- | --- | --- |
| 1 | Brand & Design System | Design tokens, Navbar v2, Footer v2, Home v3, About v2, SEO foundation, all logos | ✅ Complete | Done |
| 2 | Services & Lead Generation | 4 service sub-pages, contact form fix (Firebase Fn + SendGrid), enriched lead form, Calendly post-form | 🔴 Next | 1–2 weeks |
| 3 | Case Studies & Portfolio | 3–4 anonymized case study pages, Portfolio v2 | 🔴 Pending | 1–2 weeks |
| 4 | Insights Platform & SEO | Blog/Insights, Firestore CMS, AI article agent, sitemap.xml, robots.txt, full JSON-LD | 🔴 Pending | 2–3 weeks |
| 5 | Client Portal v2 | Role system, admin dashboard, client portal, scope control, notifications, messaging | 🔴 Pending | 3–4 weeks |
| 6 | Super-Admin CMS | Content management panel, theme editor, logo/image upload, article publishing UI | 🔴 Pending | 2–3 weeks |

## 4.1 Phase 2 Detail — Services & Lead Generation (Next)

### About Page Rewrite (immediate)

- Lead with the firm (RG Enterprise Consulting), not Rogerio's biography

- Rogerio introduced as Founder & Principal Consultant — credentials in supporting role

- Add: firm history, agency model (on-demand network), multilingual capability (EN/PT/ES/IT)

- Career timeline stays but reframed as proof of firm's delivery experience

### Services Sub-Pages (4 pages)

- Routes: /services/post-merger-integration, /services/ai-readiness, /services/digital-transformation, /services/business-transformation

- Each page: hero, challenge/solution framing, sub-service checklist, case study teaser, FAQ, CTA

- Each page SEO-optimized with 3–5 primary keywords

### Contact Form Fix (P0 Critical)

- Deploy Firebase Function: functions/sendContactEmail.js using SendGrid SDK

- From: leads@rgenterpriseconsulting.com → To: rogerio@rgenterpriseconsulting.com

- Store every submission in Firestore 'leads' collection with timestamp and lead score

- New form fields: Service of Interest (4 actual services), Company Size, Current Challenge, Timeline, How found us, Budget

- Show Calendly booking link ONLY on the thank-you confirmation screen after successful submission

- Upgrade reCAPTCHA from v2 checkbox to v3 invisible

### WhatsApp Enhancement (Phase 2+)

- Keep existing floating WhatsApp Business button

- Future: automated greeting, lead qualification bot, appointment booking, EN/PT/ES support

Section 5

# 5. Phase 1 — What Was Built

Complete record of all files created or modified in Phase 1 (June 2026).

| File | Status | Description |
| --- | --- | --- |
| tailwind.config.js | ✅ Done | Full design token system: Navy+Gold palette, Montserrat+Inter, custom shadows, animations |
| src/theme.js | ✅ Done | Central JS content file: all colors, contact info, services, stats, trustedBy, credentials, career timeline |
| src/index.css | ✅ Done | Google Fonts import, white base (dark body removed), btn-gold/btn-outline/card utility classes |
| src/main.jsx | ✅ Done | HelmetProvider wrapper added for SEO |
| src/App.jsx | ✅ Done | /insights placeholder route added |
| src/components/Navbar.jsx | ✅ Done | Sticky navy navbar, white logo, gold 'Contact Us' CTA → /contact, mobile overlay menu |
| src/components/Footer.jsx | ✅ Done | Dark navy, 4-col layout, company LinkedIn, X (@rgeconsulting), WhatsApp, contact@ email |
| src/pages/Home.jsx | ✅ Done v3 | Hero slideshow (4 Unsplash photos), stats bar, animated logo ticker, 4 service cards, 2 case study teasers, rotating testimonials, navy CTA |
| src/pages/About.jsx | ⚠️ Needs rewrite | Built but still too resume-focused. Rewrite in Phase 2: company-first, Rogerio as founder. |
| package.json | ✅ Done | react-helmet-async added |
| firebase.json | ✅ Done | Cache headers, node18 runtime, correct rewrite order |
| .github/workflows/firebase-deploy.yml | ⚠️ Blocked | Created but push blocked — PAT needs 'workflow' scope at github.com/settings/tokens |
| public/logos/*.png (9 files) | ✅ Done | All 9 real logos. Vistra + Boa Vista whitespace-cropped for proportion fix. All at 138×50px display. |
| public/photos/rogerio-headshot.jpg | ✅ Done | Professional headshot uploaded by Rogerio, Jun 2026 |

Section 6

# 6. Technology Stack

| Layer | v1.4 | v2.0 | Status |
| --- | --- | --- | --- |
| Frontend | React 18 + Vite | React 18 + Vite | ✅ No change |
| Styling | Tailwind (hard-coded) | Tailwind + CSS design tokens (theme.js) | ✅ Done |
| Fonts | System fonts | Montserrat 800 + Inter (Google Fonts) | ✅ Done |
| Routing | React Router v6 | React Router v6 | ✅ No change |
| SEO | None | react-helmet-async + JSON-LD | ✅ Done (Home, About) |
| Database | Firebase Firestore | Firebase Firestore + leads collection | ⏳ Phase 2 |
| Auth | Firebase Auth | Firebase Auth + Firestore roles | ⏳ Phase 5 |
| Hosting | Firebase Hosting | Firebase Hosting (Netlify removed) | ✅ Done |
| Functions | Incomplete | Firebase Functions + SendGrid | ⏳ Phase 2 |
| Email | None (broken) | SendGrid: leads@ → rogerio@ | ⏳ Phase 2 |
| Calendly | None | Embed post-form only | ⏳ Phase 2 |
| Analytics | Partial | Firebase Analytics + Google Search Console | ⏳ Phase 4 |
| Content agent | None | Claude API weekly article agent | ⏳ Phase 4 |
| WhatsApp | Floating button | Button retained + automation roadmap | ⏳ Phase 2+ |

Section 7

# 7. Non-Functional Requirements

## 7.1 Performance

- Lighthouse score > 90 on all public pages

- First Contentful Paint < 1.5s on 4G mobile

- All images in WebP with responsive srcset (Phase 4)

- Code splitting at route level

## 7.2 Security

- Firebase credentials in .env files — never committed to Git

- Firestore rules: granular per-user/per-project access

- reCAPTCHA v3 invisible on all public forms (upgrade from v2 in Phase 2)

- Client data never exposed cross-client

## 7.3 Accessibility

- WCAG 2.1 AA on all public pages

- All images have descriptive alt text

- Full keyboard navigation

## 7.4 Scalability

- Design tokens: theme change = edit one file (theme.js + tailwind.config.js)

- Content in Firestore: no code deploy needed to add articles, case studies, services

- Phase 6 CMS: all content editable via UI with no developer required

Section 8

# 8. Success KPIs

| Metric | 30-Day Target | 90-Day Target | Tool |
| --- | --- | --- | --- |
| Organic search impressions | > 500 | > 5,000 | Google Search Console |
| Contact form leads received | All captured (0 lost) | > 5 / month | Firestore + email alert |
| Lighthouse SEO score | > 90 | > 95 | Chrome DevTools |
| Lighthouse Performance | > 85 | > 90 | Chrome DevTools |
| Articles published | 2 (manual) | 8 (4 AI-assisted) | Firestore CMS |
| Discovery calls booked | 1+ | 3+ / month | Calendly |
| Bounce rate | < 70% | < 55% | Firebase Analytics |
| Avg. session duration | > 1:30 min | > 2:30 min | Firebase Analytics |

End of Business Requirements Document v2.2

RG Enterprise Consulting LLC  |  June 2026  |  Confidential  |  Phase 1 Complete — Phase 2 Active